## Slide 1
PROJECT TRACKER 2026
Management Review & Performance Analysis
August 2026
Prepared for Monthly Business Review

## Slide 2
EXECUTIVE SUMMARY
175
Total Projects Since Jan 2025
64.6%
Completion Rate 113 Completed
39
Current Pipeline Active + Yet to Start
23
Lost Projects 13.1% Loss Rate
KEY HIGHLIGHTS
Total tracked project base is 175 as of August 2026.
Completion rate is 64.6%, with 113 completed projects.
Current active pipeline is 39 projects; 0 projects are held up.
August closing balance is 33 after 5 additions and 2 completions.

## Slide 3
YEAR ON YEAR ANALYSIS
56
Additions YoY -35.6%
53
Completed YoY +35.9%
12
Lost YoY +33.3%
39
Open Pipeline YoY +875.0%
Chart: Same-Period Performance
| Additions | Completed | Lost | Held Up
2025 | 87 | 39 | 9 | 0
2026 | 56 | 53 | 12 | 0
MANAGEMENT READING
August 2026 portfolio has 175 tracked projects with 113 completed.
Same-period additions are down 35.6% versus last year; pipeline creation needs management focus.
Same-period completions are up 35.9%; delivery performance is improving.
Current completion rate is 64.6%; open pipeline is 39 projects.
39 completed-client follow-ups are scheduled for this month to validate usage and capture issues.

## Slide 4
PROJECT STATUS BREAKDOWN
Chart: Current Status Mix
| Completed | Active | Yet To Start | Held Up | Lost
Status | 113 | 34 | 5 | 0 | 23
STATUS READING
113 projects completed and 23 lost.
34 active projects require delivery follow-through.
5 projects are yet to start and should be planned for September.
0 held-up projects need management intervention.

## Slide 5
MONTHLY PERFORMANCE TRENDS
Chart: Additions, Completions & Closing Pipeline
| 2025-10 | 2025-11 | 2025-12 | 2026-01 | 2026-02 | 2026-03 | 2026-04 | 2026-05 | 2026-06 | 2026-07 | 2026-08 | 2026-09
Additions | 7 | 10 | 2 | 7 | 8 | 2 | 6 | 13 | 12 | 3 | 5 | 6
Completed | 16 | 2 | 0 | 9 | 5 | 12 | 13 | 5 | 0 | 7 | 2 | 0
Closing | 33 | 40 | 42 | 39 | 42 | 30 | 19 | 27 | 39 | 33 | 33 | 39
KEY INSIGHTS
August added 5 projects against 2 completions.
Closing balance moved from 33 to 33.
September delivery planning should focus on quick starts, owners, and ageing items.
Sustained completions from older projects continue to reduce long-running backlog.

## Slide 6
PROJECT TYPE ANALYSIS
ALLOCATION
Total: 87 (49.7%)
Portfolio contribution in current project base
ESCALATION
Total: 88 (50.3%)
Portfolio contribution in current project base
Chart: Portfolio Mix
| Allocation | Escalation
Projects | 87 | 88

## Slide 7
AUGUST 2026 PERFORMANCE SUMMARY
175
Total Projects
113
Completed
34
Active
5
Yet To Start
0
Held Up
CURRENT STATUS
Opening balance: 33
New additions: 5 (4 allocation, 1 escalation)
Completed in August: 2
Held up in August: 0
Closing balance: 33

## Slide 8
CRITICAL INSIGHTS & OUTLOOK
Pipeline Health
Open pipeline is 39 projects: 34 active and 5 yet to start.
0 held-up project(s) need blocker review and revised action plan.
39 completed-client follow-ups are planned for August.
Client Success
Completion rate is 64.6%; completed base is 113 projects.
Use quarterly follow-up outcomes to identify usage issues, support gaps, and upsell opportunities.
Weekly project updates should be sent from the mail-merge workbook after PM review.
PM Actions
Prioritize ageing active projects with clear owner/date/action.
Keep alias review updated so SCH remarks map to the correct tracker project.
Prepare September start plan for yet-to-start projects.

## Slide 9
RECOMMENDATIONS & NEXT STEPS
Maintain Delivery Excellence
113 completed projects show strong delivery base.
39 completed-client follow-ups are planned for August.
Continue weekly review of ageing active projects.
Use quarterly follow-ups to confirm usage, challenges, support needs, and upsell scope.
Pipeline Development Focus
Current open pipeline is 39 projects.
Plan September starts for yet-to-start projects.
Assign owners and dates before month-end review.
Resolve Held-Up Items
0 projects are held up and need escalation.
Confirm blockers, client dependency, and revised closure plan.
Track held-up projects separately until closure.

## Slide 10
THANK YOU
Questions & Discussion
August 2026 Project Tracker Review