## Slide 1
PROJECT TRACKER 2026
Management Review & Performance Analysis
September 2026
Prepared for Monthly Business Review

## Slide 2
EXECUTIVE SUMMARY
181
Total Projects Since Jan 2025
65.2%
Completion Rate 118 Completed
40
Current Pipeline Active + Yet to Start
23
Lost Projects 12.7% Loss Rate
KEY HIGHLIGHTS
Total tracked project base is 181 as of September 2026.
Completion rate is 65.2%, with 118 completed projects.
Current active pipeline is 40 projects; 0 projects are held up.
September closing balance is 40 after 12 additions and 5 completions.

## Slide 3
YEAR ON YEAR ANALYSIS
68
Additions YoY -27.7%
58
Completed YoY +38.1%
12
Lost YoY +33.3%
40
Open Pipeline YoY +1233.3%
Chart: Same-Period Performance
| Additions | Completed | Lost | Held Up
2025 | 94 | 42 | 9 | 0
2026 | 68 | 58 | 12 | 0
MANAGEMENT READING
September 2026 portfolio has 181 tracked projects with 118 completed.
Same-period additions are down 27.7% versus last year; pipeline creation needs management focus.
Same-period completions are up 38.1%; delivery performance is improving.
Current completion rate is 65.2%; open pipeline is 40 projects.
37 completed-client follow-ups are scheduled for this month to validate usage and capture issues.

## Slide 4
PROJECT STATUS BREAKDOWN
Chart: Current Status Mix
| Completed | Active | Yet To Start | Held Up | Lost
Status | 118 | 38 | 2 | 0 | 23
STATUS READING
118 projects completed and 23 lost.
38 active projects require delivery follow-through.
2 projects are yet to start and should be planned for October.
0 held-up projects need management intervention.

## Slide 5
MONTHLY PERFORMANCE TRENDS
Chart: Additions, Completions & Closing Pipeline
| 2025-10 | 2025-11 | 2025-12 | 2026-01 | 2026-02 | 2026-03 | 2026-04 | 2026-05 | 2026-06 | 2026-07 | 2026-08 | 2026-09
Additions | 7 | 10 | 2 | 7 | 8 | 2 | 6 | 13 | 12 | 3 | 5 | 12
Completed | 16 | 2 | 0 | 9 | 5 | 12 | 13 | 5 | 0 | 7 | 2 | 5
Closing | 33 | 40 | 42 | 39 | 42 | 30 | 19 | 27 | 39 | 33 | 33 | 40
KEY INSIGHTS
September added 12 projects against 5 completions.
Closing balance moved from 33 to 40.
October delivery planning should focus on quick starts, owners, and ageing items.
Sustained completions from older projects continue to reduce long-running backlog.

## Slide 6
PROJECT TYPE ANALYSIS
ALLOCATION
Total: 90 (49.7%)
Portfolio contribution in current project base
ESCALATION
Total: 91 (50.3%)
Portfolio contribution in current project base
Chart: Portfolio Mix
| Allocation | Escalation
Projects | 90 | 91

## Slide 7
SEPTEMBER 2026 PERFORMANCE SUMMARY
181
Total Projects
118
Completed
38
Active
2
Yet To Start
0
Held Up
CURRENT STATUS
Opening balance: 33
New additions: 12 (8 allocation, 4 escalation)
Completed in September: 5
Held up in September: 0
Closing balance: 40

## Slide 8
CRITICAL INSIGHTS & OUTLOOK
Pipeline Health
Open pipeline is 40 projects: 38 active and 2 yet to start.
0 held-up project(s) need blocker review and revised action plan.
37 completed-client follow-ups are planned for September.
Client Success
Completion rate is 65.2%; completed base is 118 projects.
Use quarterly follow-up outcomes to identify usage issues, support gaps, and upsell opportunities.
Weekly project updates should be sent from the mail-merge workbook after PM review.
PM Actions
Prioritize ageing active projects with clear owner/date/action.
Keep alias review updated so SCH remarks map to the correct tracker project.
Prepare October start plan for yet-to-start projects.

## Slide 9
RECOMMENDATIONS & NEXT STEPS
Maintain Delivery Excellence
118 completed projects show strong delivery base.
37 completed-client follow-ups are planned for September.
Continue weekly review of ageing active projects.
Use quarterly follow-ups to confirm usage, challenges, support needs, and upsell scope.
Pipeline Development Focus
Current open pipeline is 40 projects.
Plan October starts for yet-to-start projects.
Assign owners and dates before month-end review.
Resolve Held-Up Items
0 projects are held up and need escalation.
Confirm blockers, client dependency, and revised closure plan.
Track held-up projects separately until closure.

## Slide 10
THANK YOU
Questions & Discussion
September 2026 Project Tracker Review